## Slide 1: Tourium: Sprint 1
John Arnett, Laney Brager, Brandon Hightower, Dallon Phipps

## Slide 2: Overview
Guided tours
  Benefits: education
  Difficulties: accessibility by offline mobile devices, ease of creation, cost.
Aim: give the audience the ability to create location-based guided tours around publicly accessible properties.
Intended Audience: public land managers, public service volunteers, community members, and visitors.

## Slide 3: Sprint Goal
Have a minimum functioning version of the application
Create and manage user and management accounts
Create and manage tours
Build friendly-looking UI for Sign Up and Login
Integrate Google Maps and backend with application
Develop App Logo

## Slide 4: Major Sprint Achievements
Management of User and Manager Accounts
API calls with Google Maps
Integration with Firebase for the Backend
Created Google Firestore Database
Designed Application Specific Key Value Pair Scheme for Firestore Database
Created Application Logo

## Slide 5: Project Backlog and Sprint Backlog
Modify Tour
Modify Point of Interest
Activate/Deactivate Tour
QR Code to Access Trails
Verify Manager
Record Route in Person
Visitor Upload Images
Visitor Comments
Able to see nearby trails based on location
Brief tutorial at beginning of app
Moderate Comments/Images
In Medias Reas Tour Commencement
Report Trail Issue
Location Profiles
Abort Tour while in Progress
Able to manage a tour from a website interface
Disclaimer warning users to not trespass
Scavenger Hunt
Manager Use Statistics Reports
Download Offline Map
Hashtag Integration
Report App Issue

## Slide 6: Lessons Learned
Google Maps API has a learning curve - SHA-1 certificates
How to correctly use github from Android Studio
How to use Android Studio and write activities
Debugging Google Maps/Firebase error messages
Not Completed
Correctly configure SHA-1 certs
Create tours/use firestore

## Slide 7: Next Sprint Goals
Sprint 2 goals
Differentiate user types (Manager vs. User)
Begin creation of tours and information management using Firestore (database backend of Firebase)
Full user management (verify email)
Sprint 3 goals
Make manager use easier
Automate features for managers (i.e. usage statistics)